# CAPGEMINI STATEMENT OF WORK TEMPLATE

Template Version: 1.0

Document Type: Capgemini-Specific Statement of Work

Vendor: Capgemini

Effective Date: February 12, 2024

# METADATA TABLE

Contract Type: Statement of Work (SOW)

Vendor: Capgemini

Effective Date: February 12, 2024

Client: Acme Corp

Project Code: AC-CRM-2024-009

Capgemini Engagement ID: CAP-AC-CRM-2024-002

Document Version: 1.0

Last Updated: February 9, 2024

Prepared By: Jennifer Walsh

Approved By: Michael Chen

Capgemini Account Manager: Sophie Laurent

# 1. PROJECT OVERVIEW

This Statement of Work ("SOW") sets forth the terms and conditions under which Capgemini Technology Services India Limited ("Capgemini") will provide professional services to Acme Corp ("Client") for the CRM Modernization and Integration project. This SOW is governed by the Master Services Agreement between Capgemini and Client dated December 1, 2023 and incorporates all terms and conditions contained therein.

Capgemini shall leverage its proven methodologies, industry expertise, and global delivery capabilities to provide comprehensive CRM modernization including Salesforce implementation, data migration, and business process optimization. This engagement will utilize Capgemini's proprietary frameworks and accelerators to ensure efficient delivery and optimal outcomes for the Client.

The project objective is to modernize customer relationship management systems and implement Salesforce CRM to improve sales efficiency and customer engagement utilizing Capgemini's expertise in Salesforce implementation and customer experience optimization. Capgemini shall provide professional services including but not limited to system configuration, data migration, custom development, and user training in accordance with Capgemini's standard delivery methodologies and the specifications outlined in this document.

This engagement is expected to commence on February 12, 2024 and conclude on September 12, 2024, subject to the terms and conditions set forth herein. The total estimated value of this engagement is $325,000 as detailed in the payment terms section. Capgemini's delivery will follow its established project governance framework and quality assurance processes.

# 2. SCOPE OF WORK

Capgemini shall perform the following services and activities utilizing its global delivery model and proven methodologies:

2.1 Primary Services

Capgemini shall provide Salesforce CRM implementation services including but not limited to:

Salesforce configuration and customization using Capgemini's proprietary tools and accelerators

Customer data migration and cleansing leveraging Capgemini's industry best practices

Sales process optimization utilizing Capgemini's global delivery centers

Custom development and integration applying Capgemini's proven methodologies

2.2 Capgemini Value-Added Services

In addition to primary services, Capgemini shall provide:

Access to Capgemini's knowledge management systems

Utilization of Capgemini's proprietary accelerators and tools

Application of Capgemini's industry-specific frameworks

Leverage of Capgemini's global best practices and lessons learned

2.3 Delivery Model

Capgemini shall utilize its Right-shore delivery model including:

Onsite resources at Client location: 25%

Nearshore resources from Capgemini Canada delivery center: 25%

Offshore resources from Capgemini delivery centers: 50%

2.4 Exclusions

The following items are specifically excluded from this SOW:

Salesforce licensing and subscription costs

Third-party integration tools beyond standard Salesforce connectors

Data archival beyond migration requirements

Services not explicitly covered by Capgemini's standard service offerings

Any services not explicitly included in this SOW shall require a separate written agreement or change order as outlined in Section 9.

# 3. DELIVERABLES

Capgemini shall provide the following deliverables according to the specified timeline and Capgemini's quality standards:

3.1 Phase 1 Deliverables

Current State Assessment: Customer data and process analysis following Capgemini template standards - Due: March 12, 2024

Salesforce Configuration Design: System blueprint using Capgemini's proven frameworks - Due: March 28, 2024

Data Migration Plan: Migration strategy leveraging Capgemini accelerators - Due: April 12, 2024

3.2 Phase 2 Deliverables

Configured Salesforce System: Implemented CRM platform applying Capgemini methodologies - Due: June 30, 2024

Integration Package: Connected systems utilizing Capgemini best practices - Due: July 30, 2024

3.3 Final Deliverables

Production Salesforce CRM: Fully operational system with Capgemini quality certification - Due: August 30, 2024

User Training Program: Comprehensive training including Capgemini knowledge transfer - Due: September 12, 2024

All deliverables shall be provided in Capgemini's standard format and shall meet both Client requirements and Capgemini's internal quality standards as outlined in Section 6.

[Content continues with similar structure through all sections...]

# SIGNATURE BLOCK

CLIENT: Acme Corp

By: _________________________    Date: ___________

Name: Michael Chen

Title: Chief Technology Officer

CAPGEMINI: Capgemini Technology Services India Limited

By: _________________________    Date: ___________

Name: Sophie Laurent

Title: Project Manager

Account Manager: _________________________    Date: ___________

Name: Sophie Laurent

Title: Account Manager

## Document Control:

Template ID: VENDOR_CAPGEMINI_SOW_v1

Version: 1.0

Capgemini Engagement ID: CAP-AC-CRM-2024-002

Created: February 9, 2024

Last Modified: February 9, 2024

Next Review: September 12, 2024

Capgemini Template Compliance: Verified