# STATEMENT OF WORK TEMPLATE

Template Version: 1.0

Document Type: Generic Statement of Work

Effective Date: January 25, 2024

# METADATA TABLE

Contract Type: Statement of Work (SOW)

Vendor: Generic

Effective Date: January 25, 2024

Client: Acme Corp

Project Code: AC-WEB-2024-004

Document Version: 1.0

Last Updated: January 22, 2024

Prepared By: Jennifer Walsh

Approved By: Michael Chen

# 1. PROJECT OVERVIEW

This Statement of Work ("SOW") sets forth the terms and conditions under which WebCraft Studios ("Vendor") will provide services to Acme Corp ("Client") for the E-commerce Platform Redesign project. This SOW is governed by the Master Services Agreement between the parties dated September 10, 2023 and incorporates all terms and conditions contained therein.

The project objective is to redesign and modernize Acme Corp's e-commerce platform to improve user experience, increase conversion rates, and enhance mobile responsiveness. The Vendor shall provide professional services including but not limited to UX/UI design, frontend development, backend optimization, and payment system integration in accordance with the specifications, timelines, and deliverables outlined in this document.

This engagement is expected to commence on January 25, 2024 and conclude on August 25, 2024, subject to the terms and conditions set forth herein. The total estimated value of this engagement is $185,000 as detailed in the payment terms section.

# 2. SCOPE OF WORK

The Vendor shall perform the following services and activities:

2.1 Primary Services

WebCraft Studios shall provide e-commerce platform development including but not limited to:

User experience research and design optimization

Responsive web design and mobile optimization

Frontend development using modern frameworks

Payment gateway integration and security implementation

2.2 Secondary Services

## Additional services may include:

SEO optimization and performance tuning

Content management system customization

Third-party API integrations

30-day post-launch support and bug fixes

2.3 Exclusions

The following items are specifically excluded from this SOW:

Product photography and content creation

Payment processor setup fees

Ongoing hosting and maintenance costs

Any services not explicitly included in this SOW shall require a separate written agreement or change order as outlined in Section 9.

# 3. DELIVERABLES

The Vendor shall provide the following deliverables according to the specified timeline:

3.1 Phase 1 Deliverables

UX Research Report: User behavior analysis and recommendations - Due: February 25, 2024

Design Mockups: Complete visual designs for all pages - Due: March 15, 2024

Technical Specifications: Development requirements and architecture - Due: March 30, 2024

3.2 Phase 2 Deliverables

Beta E-commerce Platform: Functional website with core features - Due: June 15, 2024

Payment System Integration: Secure checkout and payment processing - Due: July 1, 2024

3.3 Final Deliverables

Production E-commerce Platform: Fully functional and optimized website - Due: August 15, 2024

Documentation Package: User guides and technical documentation - Due: August 25, 2024

All deliverables shall be provided in the format specified by the Client and shall meet the acceptance criteria outlined in Section 6.

# 4. PROJECT TIMELINE

The project shall be executed according to the following timeline:

Phase 1: Project Initiation (January 25, 2024 - March 30, 2024)

Week 1-2: Project kickoff and requirements gathering

Week 3-4: Initial analysis and planning

Week 5-6: Design development and technical planning

Phase 2: Implementation (March 31, 2024 - July 1, 2024)

Week 7-10: Frontend development and design implementation

Week 11-12: Testing and validation

Week 13-14: Backend integration and payment system setup

Phase 3: Project Closure (July 2, 2024 - August 25, 2024)

Week 15-16: Final deliverables and handover

Week 17-18: Project closure and knowledge transfer

## Key milestones include:

Design Approval: March 15, 2024

Beta Launch: June 15, 2024

Production Launch: August 15, 2024

# 5. RESOURCE ALLOCATION

5.1 Vendor Resources

The Vendor shall assign the following resources to this project:

Project Manager: Lisa Chen - 15 hours/week

Technical Lead: Ryan Murphy - 30 hours/week

Senior Consultant: Nicole Davis - 35 hours/week

Junior Consultant: Jake Wilson - 25 hours/week

5.2 Client Resources

## The Client shall provide the following resources:

Project Sponsor: Michael Chen

Business Analyst: Jennifer Walsh

Technical Contact: Tom Bradley

End User Representatives: Marketing and Sales Teams

5.3 Resource Responsibilities

All Vendor resources shall be qualified professionals with appropriate experience and certifications. The Vendor shall ensure adequate resource availability throughout the project duration and shall notify the Client immediately of any resource changes.

# 6. ACCEPTANCE CRITERIA

6.1 Deliverable Acceptance

Each deliverable shall be subject to Client review and acceptance. The Client shall have 5 business days from receipt to review and either accept or reject each deliverable with specific written feedback.

6.2 Acceptance Process

Vendor submits deliverable with completion notice

Client reviews deliverable against specified criteria

Client provides written acceptance or rejection with detailed feedback

If rejected, Vendor has 3 business days to address issues

Process repeats until deliverable is accepted

6.3 Acceptance Criteria Standards

All deliverables must meet the following minimum standards:

Completeness according to specifications

Quality standards as defined in project requirements

Compliance with applicable regulations and standards

Documentation requirements as specified

# 7. ASSUMPTIONS AND DEPENDENCIES

7.1 Assumptions

## This SOW is based on the following assumptions:

Current e-commerce platform data can be migrated

Product catalog structure will remain consistent

Payment processing requirements are clearly defined

Brand guidelines and assets are available

7.2 Dependencies

## Project success is dependent upon:

Timely provision of Client resources and information

Access to required systems and environments

Client approval of design concepts and user flows

Availability of product data and content

Third-party service integrations function as expected

7.3 Risk Mitigation

The parties acknowledge that changes to assumptions or dependencies may impact project scope, timeline, or cost and agree to address such changes through the change management process outlined in Section 9.

# 8. PAYMENT TERMS

8.1 Total Contract Value

The total value of this engagement is $185,000 payable according to the schedule below.

8.2 Payment Schedule

Phase 1 Completion: $65,000 due within 30 days of acceptance

Phase 2 Completion: $85,000 due within 30 days of acceptance

Final Deliverables: $35,000 due within 30 days of project completion

8.3 Invoicing

The Vendor shall submit invoices monthly for work completed. All invoices shall include:

Detailed description of work performed

Hours worked by resource type

Deliverables completed

Project code reference: AC-WEB-2024-004

Payment terms are Net 30 days from receipt of properly submitted invoice.

8.4 Expenses

Pre-approved expenses shall be reimbursed at cost with appropriate documentation. Travel expenses require prior written approval from the Client.

# 9. CHANGE MANAGEMENT

9.1 Change Request Process

Any changes to this SOW must be documented through a formal change request process including:

Written description of proposed change

Impact analysis on scope, timeline, and cost

Client approval before implementation

Updated SOW documentation

9.2 Change Authorization

Changes exceeding $8,000 require written approval from Michael Chen. Minor changes may be approved by the designated project manager.

9.3 Change Implementation

Approved changes shall be implemented according to revised timeline and specifications. No work on changes shall commence without proper authorization.

# 10. TERMS AND CONDITIONS

10.1 Governing Agreement

This SOW is governed by the Master Services Agreement between the parties dated September 10, 2023. In case of conflict, the MSA shall take precedence.

10.2 Confidentiality

Both parties acknowledge that confidential information may be exchanged during this engagement and agree to maintain strict confidentiality according to the terms of the MSA.

10.3 Intellectual Property

All work product created under this SOW shall be owned by the Client upon full payment. The Vendor retains rights to general methodologies and know-how.

10.4 Limitation of Liability

The Vendor's liability under this SOW shall not exceed the total value of the contract. Neither party shall be liable for indirect, consequential, or punitive damages.

10.5 Termination

Either party may terminate this SOW with 30 days written notice. Upon termination, the Vendor shall be compensated for work completed and accepted.

10.6 Force Majeure

Neither party shall be liable for delays or failures due to circumstances beyond their reasonable control including but not limited to acts of God, government actions, or natural disasters.

# SIGNATURE BLOCK

CLIENT: Acme Corp

By: _________________________    Date: ___________

Name: Michael Chen

Title: Chief Technology Officer

VENDOR: WebCraft Studios

By: _________________________    Date: ___________

Name: Lisa Chen

Title: Project Manager

## Document Control:

Template ID: TYPE_SOW_Standard_v1

Version: 1.0

Created: January 22, 2024

Last Modified: January 22, 2024

Next Review: August 25, 2024