# STATEMENT OF WORK TEMPLATE

Template Version: 1.0

Document Type: Generic Statement of Work

Effective Date: January 29, 2024

# METADATA TABLE

Contract Type: Statement of Work (SOW)

Vendor: Generic

Effective Date: January 29, 2024

Client: GlobalTech Inc

Project Code: GT-SEC-2024-005

Document Version: 1.0

Last Updated: January 26, 2024

Prepared By: Marcus Johnson

Approved By: Robert Martinez

# 1. PROJECT OVERVIEW

This Statement of Work ("SOW") sets forth the terms and conditions under which CyberShield Security ("Vendor") will provide services to GlobalTech Inc ("Client") for the Cybersecurity Assessment and Implementation project. This SOW is governed by the Master Services Agreement between the parties dated August 5, 2023 and incorporates all terms and conditions contained therein.

The project objective is to conduct a comprehensive cybersecurity assessment of GlobalTech's infrastructure and implement enhanced security measures to protect against modern cyber threats. The Vendor shall provide professional services including but not limited to security auditing, vulnerability assessment, security framework implementation, and staff training in accordance with the specifications, timelines, and deliverables outlined in this document.

This engagement is expected to commence on January 29, 2024 and conclude on July 29, 2024, subject to the terms and conditions set forth herein. The total estimated value of this engagement is $295,000 as detailed in the payment terms section.

# 2. SCOPE OF WORK

The Vendor shall perform the following services and activities:

2.1 Primary Services

CyberShield Security shall provide cybersecurity consulting and implementation including but not limited to:

Comprehensive security assessment and vulnerability scanning

Security framework design and policy development

Multi-factor authentication implementation

Security monitoring and incident response setup

2.2 Secondary Services

## Additional services may include:

Employee security awareness training programs

Penetration testing and security validation

Compliance assessment and documentation

90-day post-implementation monitoring and support

2.3 Exclusions

The following items are specifically excluded from this SOW:

Security software licensing and hardware costs

Legal compliance consulting beyond technical implementation

Ongoing managed security services beyond 90-day period

Any services not explicitly included in this SOW shall require a separate written agreement or change order as outlined in Section 9.

# 3. DELIVERABLES

The Vendor shall provide the following deliverables according to the specified timeline:

3.1 Phase 1 Deliverables

Security Assessment Report: Comprehensive vulnerability analysis - Due: February 29, 2024

Security Framework Design: Recommended security architecture - Due: March 15, 2024

Implementation Roadmap: Detailed project plan and timeline - Due: March 30, 2024

3.2 Phase 2 Deliverables

Security Controls Implementation: Deployed security measures - Due: May 30, 2024

Monitoring System Setup: Security operations center configuration - Due: June 15, 2024

3.3 Final Deliverables

Complete Security Infrastructure: Fully operational security environment - Due: July 15, 2024

Training Program: Security awareness materials and sessions - Due: July 29, 2024

All deliverables shall be provided in the format specified by the Client and shall meet the acceptance criteria outlined in Section 6.

# 4. PROJECT TIMELINE

The project shall be executed according to the following timeline:

Phase 1: Project Initiation (January 29, 2024 - March 30, 2024)

Week 1-2: Project kickoff and requirements gathering

Week 3-4: Initial analysis and planning

Week 5-6: Security assessment and framework design

Phase 2: Implementation (March 31, 2024 - June 15, 2024)

Week 7-10: Security controls deployment and configuration

Week 11-12: Testing and validation

Week 13-14: Monitoring system setup and integration

Phase 3: Project Closure (June 16, 2024 - July 29, 2024)

Week 15-16: Final deliverables and handover

Week 17-18: Project closure and knowledge transfer

## Key milestones include:

Security Assessment Complete: February 29, 2024

Framework Approval: March 15, 2024

Security Go-Live: July 15, 2024

# 5. RESOURCE ALLOCATION

5.1 Vendor Resources

The Vendor shall assign the following resources to this project:

Project Manager: Sandra Williams - 20 hours/week

Technical Lead: Brian Foster - 35 hours/week

Senior Consultant: Angela Martinez - 40 hours/week

Junior Consultant: Chris Taylor - 30 hours/week

5.2 Client Resources

## The Client shall provide the following resources:

Project Sponsor: Robert Martinez

Business Analyst: Marcus Johnson

Technical Contact: Linda Thompson

End User Representatives: IT Security Team

5.3 Resource Responsibilities

All Vendor resources shall be qualified professionals with appropriate experience and certifications. The Vendor shall ensure adequate resource availability throughout the project duration and shall notify the Client immediately of any resource changes.

# 6. ACCEPTANCE CRITERIA

6.1 Deliverable Acceptance

Each deliverable shall be subject to Client review and acceptance. The Client shall have 7 business days from receipt to review and either accept or reject each deliverable with specific written feedback.

6.2 Acceptance Process

Vendor submits deliverable with completion notice

Client reviews deliverable against specified criteria

Client provides written acceptance or rejection with detailed feedback

If rejected, Vendor has 5 business days to address issues

Process repeats until deliverable is accepted

6.3 Acceptance Criteria Standards

All deliverables must meet the following minimum standards:

Completeness according to specifications

Quality standards as defined in project requirements

Compliance with applicable regulations and standards

Documentation requirements as specified

# 7. ASSUMPTIONS AND DEPENDENCIES

7.1 Assumptions

## This SOW is based on the following assumptions:

Current network infrastructure supports security enhancements

Staff will be available for security training sessions

Existing security tools can be integrated or replaced

Compliance requirements are clearly defined and stable

7.2 Dependencies

## Project success is dependent upon:

Timely provision of Client resources and information

Access to required systems and environments

Management support for security policy implementation

User cooperation with new security procedures

Vendor access to all systems requiring security assessment

7.3 Risk Mitigation

The parties acknowledge that changes to assumptions or dependencies may impact project scope, timeline, or cost and agree to address such changes through the change management process outlined in Section 9.

# 8. PAYMENT TERMS

8.1 Total Contract Value

The total value of this engagement is $295,000 payable according to the schedule below.

8.2 Payment Schedule

Phase 1 Completion: $105,000 due within 30 days of acceptance

Phase 2 Completion: $140,000 due within 30 days of acceptance

Final Deliverables: $50,000 due within 30 days of project completion

8.3 Invoicing

The Vendor shall submit invoices monthly for work completed. All invoices shall include:

Detailed description of work performed

Hours worked by resource type

Deliverables completed

Project code reference: GT-SEC-2024-005

Payment terms are Net 30 days from receipt of properly submitted invoice.

8.4 Expenses

Pre-approved expenses shall be reimbursed at cost with appropriate documentation. Travel expenses require prior written approval from the Client.

# 9. CHANGE MANAGEMENT

9.1 Change Request Process

Any changes to this SOW must be documented through a formal change request process including:

Written description of proposed change

Impact analysis on scope, timeline, and cost

Client approval before implementation

Updated SOW documentation

9.2 Change Authorization

Changes exceeding $12,000 require written approval from Robert Martinez. Minor changes may be approved by the designated project manager.

9.3 Change Implementation

Approved changes shall be implemented according to revised timeline and specifications. No work on changes shall commence without proper authorization.

# 10. TERMS AND CONDITIONS

10.1 Governing Agreement

This SOW is governed by the Master Services Agreement between the parties dated August 5, 2023. In case of conflict, the MSA shall take precedence.

10.2 Confidentiality

Both parties acknowledge that confidential information may be exchanged during this engagement and agree to maintain strict confidentiality according to the terms of the MSA.

10.3 Intellectual Property

All work product created under this SOW shall be owned by the Client upon full payment. The Vendor retains rights to general methodologies and know-how.

10.4 Limitation of Liability

The Vendor's liability under this SOW shall not exceed the total value of the contract. Neither party shall be liable for indirect, consequential, or punitive damages.

10.5 Termination

Either party may terminate this SOW with 30 days written notice. Upon termination, the Vendor shall be compensated for work completed and accepted.

10.6 Force Majeure

Neither party shall be liable for delays or failures due to circumstances beyond their reasonable control including but not limited to acts of God, government actions, or natural disasters.

# SIGNATURE BLOCK

CLIENT: GlobalTech Inc

By: _________________________    Date: ___________

Name: Robert Martinez

Title: Chief Information Officer

VENDOR: CyberShield Security

By: _________________________    Date: ___________

Name: Sandra Williams

Title: Project Manager

## Document Control:

Template ID: TYPE_SOW_Standard_v1

Version: 1.0

Created: January 26, 2024

Last Modified: January 26, 2024

Next Review: July 29, 2024